JobRadar

Intelligent Job Application Tracking System

Project Specification  •  Technical Architecture  •  Development Roadmap

| Author | Colby Reichenbach |
| --- | --- |
| Version | 3.0 — Hardened (13 edge cases resolved) |
| Date | March 2026 |
| Stack | Next.js · FastAPI · Supabase · Chrome Extension · Claude API |
| Build Method | Claude Code + Ralph Loop (autonomous self-healing dev) |
| Status | Pre-development — spec complete |

# 1. Product Overview

JobRadar is a personal job application intelligence system built for one user: you. It combines a Chrome extension (capture layer), a Next.js dashboard (command center), and a FastAPI backend with Claude API as the reasoning engine. The system tracks every application across every job site, finds contacts at target companies automatically, monitors your inbox for application status changes, and surfaces everything in a single prioritized feed.

The core problem it solves: you apply to a job, you forget about it, the position fills before you connect with anyone there, and a rejection email arrives weeks later that you almost miss. JobRadar eliminates each of those failure points.

## 1.1 Design Principles

- Capture is instant. One button in the extension logs a job and kicks off everything else.

- AI does the classification. Claude API reads every email and determines status — you never manually sort job emails again.

- Contacts surface immediately. Hunter.io runs the moment you log a job so you have names before you even open LinkedIn.

- The dashboard shows signal, not noise. Rejections are collapsed. Human replies and interview requests dominate your view.

- Manual override is always available. Every AI-determined value can be corrected by hand.

## 1.2 What This Is Not

- Not an auto-apply tool. You apply. JobRadar tracks everything around that action.

- Not a LinkedIn scraper. LinkedIn search URLs are generated — you click them. No account risk.

- Not a multi-user SaaS. Personal tool, single user, no auth complexity needed.

- Not a mobile app. Responsive web dashboard + Chrome extension only.

# 2. System Architecture

JobRadar is three distinct layers sharing one backend and one database. Each layer has a single clear responsibility.

┌─────────────────────────────────────────────────────────────┐ │ LAYER 1: Chrome Extension (Capture) │ │ URL detection · Job panel · Contact surface · Log trigger │ └──────────────────────┬──────────────────────────────────────┘ │ HTTP (REST) ┌──────────────────────▼──────────────────────────────────────┐ │ LAYER 2: FastAPI Backend (Brain) │ │ /jobs/parse /contacts/find /emails/sync /jobs/search │ │ ┌──────────────┐ ┌──────────────┐ ┌─────────────────┐ │ │ │ Job Scraper │ │ Hunter.io │ │ Email Classifier│ │ │ │ (Playwright) │ │ API Client │ │ (Claude API) │ │ │ └──────────────┘ └──────────────┘ └─────────────────┘ │ │ ┌──────────────┐ ┌──────────────────────────────────────┐ │ │ │ Celery Beat │ │ Job Aggregator (SerpAPI / Greenhouse)│ │ │ │ (15min poll) │ └──────────────────────────────────────┘ │ │ └──────────────┘ │ └──────────────────────┬──────────────────────────────────────┘ │ ┌──────────────────────▼──────────────────────────────────────┐ │ LAYER 3: Supabase (Data) │ │ applications · contacts · email_events · job_listings │ └─────────────────────────────────────────────────────────────┘ │ ┌──────────────────────▼──────────────────────────────────────┐ │ LAYER 4: Next.js Dashboard (Command Center) │ │ Pipeline Kanban · Application Detail · Email Feed │ │ Contact Manager · Job Search · Follow-up Reminders │ └─────────────────────────────────────────────────────────────┘

## 2.1 Data Flow — Happy Path

1. User lands on job page (Greenhouse/Workday/Indeed/etc.) 2. Extension URL detector fires → badge appears on icon 3. User opens extension panel → scraped job data shown for confirm 4. User clicks [Track This Job] → POST /jobs/parse with URL → Backend: Playwright scrapes, Claude extracts structured data → Supabase: applications row inserted (status: 'applied') → Hunter.io: domain search fired async → Contacts returned to extension within ~5 seconds 5. User selects contacts they reached out to → saved to DB 6. [Background, every 15 min] Celery polls Gmail → New emails filtered by sender pattern + keywords → Qualifying emails sent to Claude API for classification → DB updated: status, color_code, urgency, action_url 7. Dashboard auto-refreshes → colored card appears in feed 8. User opens dashboard → green card at top: interview request

# 3. Hardened Tech Stack

Every choice below is deliberate. No ambiguity at build time.

## 3.1 Frontend — Dashboard

| Framework | Next.js 15 (App Router) — you know this, already deployed Pulse Tracker |
| --- | --- |
| Styling | Tailwind CSS — utility-first, no CSS files to manage |
| State | Zustand — lightweight global state for pipeline and email feed |
| Data Fetching | TanStack Query (React Query) — server state, cache, auto-refetch |
| Charts | Recharts — lightweight, sufficient for application funnel stats |
| Deployment | Vercel — same as Pulse Tracker, zero-config CI/CD |

## 3.2 Chrome Extension

| Manifest | Manifest V3 — required for Chrome Web Store compliance |
| --- | --- |
| Framework | Vanilla JS + minimal React for the side panel UI |
| Side Panel | Chrome Side Panel API (not popup — persists across tab clicks) |
| MV3 Lifecycle | All backend requests initiated from Side Panel UI (persists while open). Service worker handles URL detection only (fast, stateless). Never put async fetch calls in the service worker — Chrome can kill it mid-request after 5 minutes idle. |
| Auth | API key bootstrap: one-time setup page generates key stored in chrome.storage.local. Sent as Bearer token on every backend request. Backend validates against JOBRADAR_API_KEY env var. No OAuth complexity for single-user. |

## 3.3 Backend

| Framework | FastAPI — async, you know it, production-proven with ShelfOps |
| --- | --- |
| Task Queue | Celery + Upstash Redis (serverless, free tier, no container to manage). Beat schedule persisted in Supabase via celery-beat-sqlalchemy. Retry policy: 3 attempts with exponential backoff, then log to scraper_errors. Dead tasks never silently swallowed. |
| Web Scraping | Playwright (async) — dedicated worker process separate from FastAPI app. Concurrency cap: 2 simultaneous instances. Minimum 1GB RAM required for worker container. Job queue ensures serial processing with 30-second timeout per job. Timeout → Claude API fallback automatically. |
| Job Parsing | Claude API claude-sonnet-4-6 — extracts structured JSON from raw HTML |
| Email AI | Claude API claude-sonnet-4-6 — full email body classification |
| Deployment | Railway or Render — FastAPI app on Starter plan ($5/mo). Playwright worker requires minimum 1GB RAM; free tiers are 512MB and will OOM. Use separate service for the Playwright worker. |
| Secrets | All credentials in environment variables. Local: .env file (gitignored). Production: Railway/Render environment variable dashboard — never commit secrets. Extension setup page displays JOBRADAR_API_KEY (generated once, stored server-side as env var) for user to copy into chrome.storage.local on first install. |

## 3.4 Database

| Platform | Supabase — you know it, Row Level Security, real-time subscriptions |
| --- | --- |
| ORM | SQLAlchemy (async) — consistent with ShelfOps |
| Migrations | Alembic — version-controlled schema changes |
| Real-time | Supabase Realtime — dashboard auto-updates when DB changes |

## 3.5 External APIs

| Contact Finding | Hunter.io — domain search, department + seniority filter. Results cached in Supabase for 30 days per domain (25 free searches/month covers ~25 unique companies, not 25 applications). When monthly limit hit, degrade gracefully with 'Contact finding unavailable' message — never throw an error. |
| --- | --- |
| Job Aggregation | SerpAPI ($50/mo) — aggregates Indeed, LinkedIn, Google Jobs |
| Greenhouse ATS | boards-api.greenhouse.io — free, public, no key needed |
| Gmail | Gmail API via OAuth2 — read-only scope. Polling architecture only (Celery Beat every 15 min). No Gmail Push/watch — requires Cloud Pub/Sub and public webhook; out of scope for V1. |
| AI Classification | Anthropic Claude API (claude-sonnet-4-6) — email + job parsing |

# 4. Database Schema

-- applications: core tracking record applications ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), company TEXT NOT NULL, role_title TEXT NOT NULL, department TEXT, job_url TEXT UNIQUE, source TEXT, -- greenhouse¦workday¦linkedin¦indeed¦manual description_text TEXT, applied_at TIMESTAMPTZ DEFAULT now(), status TEXT DEFAULT 'applied', -- applied¦confirmed¦reviewing¦active_convo¦interview¦offer¦denied¦withdrawn status_updated_at TIMESTAMPTZ, ats_confirmed BOOLEAN DEFAULT false, last_email_at TIMESTAMPTZ, notes TEXT, archived_at TIMESTAMPTZ -- auto-set 30 days after status = denied¦withdrawn -- Dashboard default: WHERE archived_at IS NULL. 'Show Archived' toggle reveals rest. -- Duplicate: job_url UNIQUE constraint returns 409 Conflict with existing record data. -- Extension should surface 'Already tracked — view record' on 409, not silent fail. ); -- contacts: people at the company contacts ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), application_id UUID REFERENCES applications(id) ON DELETE CASCADE, name TEXT, title TEXT, email TEXT, linkedin_url TEXT, source TEXT, -- hunter¦unc_alum¦manual confidence_score FLOAT, -- Hunter.io confidence 0-1 reached_out BOOLEAN DEFAULT false, reached_out_at TIMESTAMPTZ, response_received BOOLEAN DEFAULT false ); -- email_events: every classified email email_events ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), application_id UUID REFERENCES applications(id) ON DELETE SET NULL, -- nullable -- NULL = unmatched email. Surface on dashboard for manual assignment. -- Match priority: (1) gmail_message_id dedup, (2) company name from body vs -- applications.company, (3) ATS sender → most recent open app on that ATS, -- (4) most recently applied. Still ambiguous → insert with NULL application_id. contact_id UUID REFERENCES contacts(id), -- null if ATS gmail_message_id TEXT UNIQUE, -- dedup key sender TEXT, received_at TIMESTAMPTZ, pipeline TEXT, -- ats¦human classification TEXT, -- applied_confirmed¦under_review¦rejected¦interview_request¦offer¦human_outreach¦action_required color_code TEXT, -- red¦green¦yellow¦blue¦gray¦purple urgency TEXT, -- high¦medium¦low action_needed BOOLEAN DEFAULT false, action_url TEXT, -- scheduling link if present is_human BOOLEAN DEFAULT false, key_sentence TEXT, -- sentence that determined classification summary TEXT, -- plain-english one-liner for dashboard collapsed BOOLEAN DEFAULT false ); -- job_listings: search results from aggregator job_listings ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), title TEXT, company TEXT, source TEXT, url TEXT UNIQUE, posted_at TIMESTAMPTZ, description_snippet TEXT, saved_at TIMESTAMPTZ DEFAULT now(), applied BOOLEAN DEFAULT false ); -- scraper_errors: extraction failure log (referenced in §10.10) scraper_errors ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), url TEXT NOT NULL, platform TEXT, -- greenhouse¦workday¦lever¦indeed¦ashby¦linkedin¦generic error_type TEXT, -- timeout¦parse_error¦http_error¦empty_result error_message TEXT, html_snippet TEXT, -- first 2000 chars of raw HTML for debugging failed_at TIMESTAMPTZ DEFAULT now(), resolved BOOLEAN DEFAULT false ); -- gmail_tokens: single-row OAuth token store (referenced in §12.4) gmail_tokens ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), access_token TEXT NOT NULL, refresh_token TEXT NOT NULL, expires_at TIMESTAMPTZ NOT NULL, updated_at TIMESTAMPTZ DEFAULT now() ); -- RLS: service role only. Never expose to extension or public.

# 5. Email Intelligence Layer

## 5.1 Pre-filter (Zero AI Cost)

Before any email touches the Claude API, it passes through a deterministic filter. Two conditions — either passes it forward:

- Sender domain matches a known ATS platform (@myworkday.com, @greenhouse.io, @lever.co, @ashbyhq.com, @icims.com, @jobvite.com, @smartrecruiters.com)

- Sender domain matches a company domain in the applications table AND subject contains a job-related keyword (application, position, role, candidate, interview, offer, moving forward, unfortunately, thank you for your interest)

Everything else is ignored. No tokens spent, no noise in the dashboard.

## 5.2 Classification Tiers

Two separate classifiers tuned for different signal types:

| Status | Trigger Language | Dashboard Color |
| --- | --- | --- |
| applied_confirmed | Thank you for applying, application received | Blue — In Progress |
| under_review | Actively reviewing, under consideration | Blue — In Progress |
| rejected | Will not be moving forward, not selected | Red — Auto-collapse 24h |
| interview_request | Schedule a call, next steps, speak with you | Green — High Priority |
| offer | Pleased to offer, offer letter, compensation | Green — High Priority |
| action_required | Please complete, assessment, submission needed | Yellow — Needs Attention |
| human_outreach | Real name in From field, @company.com domain | Purple — Conversation |

# 6. Claude Code Setup & Autonomous Dev Strategy

This project will be built using Claude Code with a self-healing autonomous loop. The goal is maximum autonomous progress with minimum human checkpoints — you review working features, not debugging sessions.

## 6.1 Repository Structure

jobradar/ ├── CLAUDE.md ← Claude Code project constitution ├── .claude/ │ ├── hooks/ │ │ ├── pre-tool.sh ← Blocks destructive commands │ │ ├── post-edit.sh ← Runs linter after file edits │ │ └── stop-hook.sh ← Self-healing: blocks exit if tests fail │ ├── agents/ │ │ ├── db-agent.md ← Supabase schema + migrations specialist │ │ ├── api-agent.md ← FastAPI endpoint builder │ │ ├── extension-agent.md ← Chrome extension specialist │ │ └── email-agent.md ← Gmail + classification pipeline │ └── commands/ │ ├── test-all.md ← /test-all custom command │ └── deploy-check.md ← /deploy-check pre-deploy validation ├── backend/ ← FastAPI app ├── dashboard/ ← Next.js app ├── extension/ ← Chrome extension ├── tests/ │ ├── backend/ ← pytest │ ├── dashboard/ ← Playwright E2E │ └── extension/ ← Jest unit tests └── docs/ ├── PRD.md ← This document (condensed) └── IMPLEMENTATION_PLAN.md ← Auto-updated by Claude per phase

Register the stop hook in .claude/settings.json — without this file, the hook never fires:

// .claude/settings.json { "hooks": { "Stop": [ { "matcher": "", "hooks": [ { "type": "command", "command": "bash .claude/hooks/stop-hook.sh" } ] } ] } }

## 6.2 CLAUDE.md — Key Rules (Condensed)

The CLAUDE.md is the constitution. Hard limit: 10 rules maximum, one sentence each. Instruction-following degrades as rule count grows. No code style (linter handles that), no file structure docs (Claude reads the repo). Only constraints that are non-obvious and universally applicable:

- Run pytest before marking any backend task complete. If tests fail, fix them before stopping.

- Never use rm -rf without explicit user confirmation. The pre-tool hook will block it.

- All API keys come from environment variables. Never hardcode credentials.

- Each phase has an IMPLEMENTATION_PLAN.md. Update it as tasks complete.

- Use async/await throughout FastAPI. No synchronous blocking calls.

- Supabase schema changes require an Alembic migration file. Never alter tables directly.

## 6.3 The Self-Healing Loop (Ralph Pattern)

Each sprint is run using the Ralph Wiggum autonomous loop — Claude Code's official Stop hook mechanism that blocks exit until tests pass. Setup per phase:

# .claude/hooks/stop-hook.sh #!/bin/bash # Registered in .claude/settings.json under hooks.Stop # Claude Code injects CLAUDE_STOP_HOOK_OUTPUT with Claude's final message cd "$(git rev-parse --show-toplevel)" # always run from repo root # Run backend tests pytest tests/backend/ -q 2>&1 BACKEND_RESULT=$? # Check for completion promise in Claude's output if echo "$CLAUDE_STOP_HOOK_OUTPUT" ¦ grep -q "PHASE_COMPLETE"; then if [ $BACKEND_RESULT -eq 0 ]; then exit 0 # Tests pass + promise found → allow exit else echo "PHASE_COMPLETE found but tests still failing. Fix failing tests." exit 2 # Block exit: send failure back to Claude fi fi echo "PHASE_COMPLETE not output yet. Continue working." exit 2 # Block exit: Claude keeps iterating

Invocation per sprint — run from terminal with a scoped prompt. The stop hook does the rest:

# Run from your terminal in the project root # The stop hook automatically blocks exit until tests pass + promise found claude --max-turns 30 "Build Phase 1: Supabase schema + FastAPI skeleton + basic Next.js pipeline view. Requirements in docs/IMPLEMENTATION_PLAN.md Phase 1 section. When all pytest tests pass and /api/health returns 200, output exactly: PHASE_COMPLETE" # --max-turns 30 is the safety ceiling. # Claude cannot exit until stop-hook.sh exits 0. # If Claude outputs PHASE_COMPLETE but tests fail, hook exits 2 and # Claude is sent back with the failure message automatically.

## 6.4 Per-Phase Verification Commands

IMPLEMENTATION_PLAN.md must include these exact commands at the end of each phase block. Claude cannot self-certify completion — it must run all three and show passing output before outputting PHASE_COMPLETE:

## Verify Phase Complete: # 1. Backend unit tests pytest tests/backend/ -v --tb=short # 2. Dashboard E2E tests npx playwright test tests/dashboard/ # 3. Health check (server must be running) curl -f http://localhost:8000/api/health # → All three must pass before outputting PHASE_COMPLETE # If any fail, fix and re-run. Do not output PHASE_COMPLETE on partial pass.

# 7. Development Roadmap

Four phases, six weeks of evenings. Each phase produces a verifiable, independently usable product increment. No phase begins until the previous phase's outcomes are confirmed.

Phase 1 Weeks 1–2 — Foundation — Data Model + Backend + Dashboard Shell

Goals - Define and migrate complete Supabase schema (all 6 tables including scraper_errors + gmail_tokens) - Build FastAPI skeleton: /health, /jobs, /contacts, /emails endpoints with stubs - Implement job page scraper using Playwright + Claude API extraction - Build Next.js dashboard: pipeline Kanban view, application detail page shell - Manual job entry form (no extension yet — prove the data model works first) - Supabase Realtime subscription wired to dashboard — cards update live Verifiable Outcomes - pytest passes: 100% of API endpoint tests (health, create application, list applications) - POST /jobs/parse with a real Greenhouse URL returns structured JSON in < 8 seconds - Supabase has all 6 tables with correct foreign key constraints and RLS on gmail_tokens (verify via Supabase dashboard) - Next.js dashboard shows a manually-entered application card in the correct status column - IMPLEMENTATION_PLAN.md Phase 1 marked Complete Key Tech FastAPI · Supabase · Playwright · Claude API · Next.js · Tailwind · Alembic · pytest

Phase 2 Weeks 3–4 — Chrome Extension + Contact Finding

Goals - Build Chrome extension: Manifest V3, Side Panel API, URL pattern detector - Extension communicates with backend via REST (API key auth — Bearer token in Authorization header) - URL detector covers: Greenhouse, Lever, Ashby, Workday, Indeed, LinkedIn Jobs - Implement Hunter.io API client: domain search with dept + seniority filter - Extension panel shows confirmed job data + contact candidates within 5 seconds - Contact selection saved to DB; manual add field works - Generate UNC alumni LinkedIn search URLs automatically per company Verifiable Outcomes - Extension loads in Chrome with no console errors on target job page URLs - Clicking 'Track This Job' on a live Greenhouse URL creates a DB record and returns contacts - Hunter.io returns at least 1 contact for 3 of 5 test company domains - LinkedIn search URL generated for 'UNC Chapel Hill + [company] + data' is correct - Contact marked 'reached_out' in DB after user selects them in extension panel - IMPLEMENTATION_PLAN.md Phase 2 marked Complete Key Tech Chrome Extension API · Manifest V3 · Side Panel API · Hunter.io API · API key auth

Phase 3 Week 5 — Email Intelligence — Gmail Polling + AI Classification

Goals - Gmail API OAuth2 setup (read-only scope). Token storage: access_token + refresh_token persisted in Supabase gmail_tokens table (single row, single user). Celery worker reads token on each poll, refreshes via google-auth library if expired (expiry < 5 min away), writes new token back to DB. - Celery Beat job: poll Gmail every 15 minutes - Pre-filter: ATS sender patterns + company domain matching + keyword detection - Claude API classifier: full email body → structured JSON (status, color, urgency, action_url, summary) - Human vs. ATS pipeline separation by sender pattern - DB: email_events table populated, application status auto-updated - Dashboard email feed: colored cards, collapsed rejections, action buttons for scheduling links - Supabase Realtime: dashboard updates within 30 seconds of email arrival Verifiable Outcomes - Celery Beat confirmed running: Gmail polled every 15 minutes (log evidence) - Test email from @myworkday.com correctly classified as ATS, not human - Rejection email ('will not be moving forward') classified as 'rejected' with red color_code - Interview request email with Calendly link: classified green, action_url extracted correctly - Dashboard card updates status from 'applied' to 'rejected' without page refresh (Realtime) - Pre-filter blocks > 90% of non-job emails from reaching Claude API (measured by log counts) - IMPLEMENTATION_PLAN.md Phase 3 marked Complete Key Tech Gmail API · OAuth2 · Celery Beat · Redis · Claude API · Supabase Realtime

Phase 4 Week 6 — Polish — Job Search + Follow-up + Full Integration Test

Goals - Job search tab: SerpAPI integration aggregating Indeed + Google Jobs results - Greenhouse public API: search roles at known target companies without SerpAPI - Follow-up reminder logic: flag any application with no email activity after 7 days - Contact response tracking: when email arrives from a contact's email, mark responded - Full pipeline integration test: apply → contacts found → email classified → status updated - Dashboard search: full-text across companies, roles, contacts, email summaries - Export to CSV: applications table with status history - Performance: dashboard load < 2 seconds with 100 application records Verifiable Outcomes - SerpAPI job search returns results for 'Data Scientist North Carolina' with source correctly labeled - Follow-up reminder appears on dashboard for any application > 7 days with no email activity - End-to-end test passes: new application → Hunter contacts → simulated Gmail email → status update confirmed - Search returns correct result for company name query across 50 seeded application records - CSV export contains all columns including status and last email date - Lighthouse performance score > 85 on dashboard home page - IMPLEMENTATION_PLAN.md Phase 4 marked Complete — project ships Key Tech SerpAPI · Greenhouse API · Full-stack integration tests · Playwright E2E · CSV export

# 8. Explicit Scope Boundaries

## In Scope — Version 1.0

- Chrome extension with URL detection and job capture

- FastAPI backend with job scraping, contact finding, email polling

- Supabase database with real-time subscriptions

- Next.js dashboard: pipeline, detail pages, email feed, contact manager

- Gmail integration: OAuth, 15-minute polling, Claude classification

- Hunter.io contact finding by company domain and department

- Job search via SerpAPI and Greenhouse public API

- UNC alumni LinkedIn search URL generation

- Follow-up reminders for cold applications

## Explicitly Out of Scope — V1

- LinkedIn scraping (account ban risk — search URLs only)

- Auto-applying to jobs

- Resume tailoring per application

- Multi-user support or authentication beyond single user

- Native mobile app

- Workday login-based application tracking

- Outbound email sending (drafts only — you send)

## Future Considerations — V2

- Proxycurl API integration for LinkedIn profile data ($0.01/profile)

- Resume keyword gap analysis against specific JDs

- Interview prep mode: auto-generate company research brief when interview is scheduled

- Calendar integration: auto-block prep time when interview confirmed

# 9. Risks & Mitigations

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Playwright scraper fails on new ATS layout | Medium | Claude API as fallback parser for unstructured HTML; manual entry always available |
| Hunter.io finds no contacts for small companies | Low | LinkedIn search URL generated as fallback; manual contact entry in extension panel |
| Gmail API OAuth token expires | Low | Token refresh built into Celery worker; error logged and surfaced on dashboard |
| Claude API classification is wrong | Low | User can override any AI-determined status manually; key_sentence shown for transparency |
| SerpAPI rate limits hit | Medium | Greenhouse public API as free fallback; search results cached for 24h |
| Ralph loop runs indefinitely on hard bug | Low | --max-iterations 30 hard cap; human review at each phase completion gate |

# 10. Platform Scraping Intelligence

This section documents the exact URL patterns, extraction methods, selectors, and fallback strategies for every job platform JobRadar supports. This is the foundation the scraper is built on — if these break, the product breaks. Each platform has a primary method (API or structured data) and a Playwright fallback for resilience.

Core principle: prefer APIs and structured data over CSS selectors. Selectors break when sites redesign. JSON responses and schema.org markup are stable contracts.

## 10.1 Master Extraction Decision Tree

Every URL runs through this routing logic in order. The first method that returns valid data wins. Claude API is the final fallback.

def extract_job(url: str) -> JobData: platform = detect_platform(url) # Tier 1: Official API — Greenhouse and Lever (free, stable, no scraping) if platform in ['greenhouse', 'lever']: return api_extract(url, platform) # Tier 2: JSON-LD structured data (check on ALL platforms first) json_ld = extract_json_ld(fetch_html(url)) if json_ld and json_ld.get('@type') == 'JobPosting': return parse_json_ld(json_ld) # Tier 3: Platform-specific Playwright scraper if platform in ['workday', 'indeed', 'ashby']: return playwright_extract(url, platform) # Tier 4: Claude API fallback — strip HTML first (target <5000 tokens) # Remove all <script>, <style>, <nav>, <footer>, <header> tags. # Send body text only. Prompt: 'Return JSON only from main content area.' # Cost per call: ~$0.003. Raw HTML without stripping: $0.10-0.50. Always strip. return claude_extract(strip_html_noise(fetch_html(url)))

## 10.2 JSON-LD Universal Layer

Most ATS platforms embed schema.org/JobPosting in a <script type='application/ld+json'> tag. This is the most stable extraction method — maintained for SEO, rarely breaks on redesigns. Check for it before any CSS selector approach.

from bs4 import BeautifulSoup import json def extract_json_ld(html: str) -> dict ¦ None: soup = BeautifulSoup(html, 'html.parser') for script in soup.find_all('script', type='application/ld+json'): try: data = json.loads(script.string) if data.get('@type') == 'JobPosting': return { 'title': data.get('title') or data.get('name'), 'company': data.get('hiringOrganization', {}).get('name'), 'location': data.get('jobLocation', {}).get('address', {}).get('addressLocality'), 'description': data.get('description'), 'posted_at': data.get('datePosted'), } except (json.JSONDecodeError, AttributeError): continue return None

## 10.3 Greenhouse

| Method | Official Public REST API — no auth, no scraping, no Playwright |
| --- | --- |
| URL Patterns | boards.greenhouse.io/{token}/jobs/{id} {company}.com/careers?gh_jid={id} — hosted URL: board token NOT in URL. Fetch page HTML, extract from Greenhouse embed script: src='https://boards.greenhouse.io/embed/job_board?for={TOKEN}'. Token is deterministic once found. |
| API Endpoint | GET https://boards-api.greenhouse.io/v1/boards/{token}/jobs/{id} |
| List All Jobs | GET https://boards-api.greenhouse.io/v1/boards/{token}/jobs?content=true |
| Key Fields | title, content (HTML description), location.name, departments[], offices[] |
| board_token | Extracted from URL slug: boards.greenhouse.io/{THIS}/jobs |
| Reliability | Extremely high — official public API, documented, versioned |
| Target Companies | Twitch (boards.greenhouse.io/twitch), DraftKings (boards.greenhouse.io/draftkings), CapTech |

import re, asyncio import httpx async def greenhouse_extract(url: str, retries: int = 3) -> dict: match = re.search(r'greenhouse\.io/([^/]+)/jobs/(\d+)', url) token, job_id = match.group(1), match.group(2) for attempt in range(retries): try: async with httpx.AsyncClient(timeout=10) as client: resp = await client.get( f'https://boards-api.greenhouse.io/v1/boards/{token}/jobs/{job_id}' ) resp.raise_for_status() # raises on 4xx/5xx data = resp.json() break except (httpx.HTTPStatusError, httpx.RequestError) as e: if attempt == retries - 1: raise # exhaust retries → caller falls through to Claude fallback await asyncio.sleep(2 ** attempt) # exponential backoff: 1s, 2s, 4s return { 'title': data['title'], 'company': token, 'department': data['departments'][0]['name'] if data.get('departments') else None, 'location': data['location']['name'], 'description': strip_html(data['content']), 'source': 'greenhouse', }

## 10.4 Lever

| Method | Official Public REST API — Lever explicitly allows third-party GET access |
| --- | --- |
| URL Patterns | jobs.lever.co/{company}/{uuid} |
| API Endpoint | GET https://api.lever.co/v0/postings/{company}/{uuid}?mode=json |
| List All Jobs | GET https://api.lever.co/v0/postings/{company}?mode=json |
| Key Fields | text (title), categories.team (department), categories.location, descriptionPlain, applyUrl |
| Reliability | Very high — Lever notes published jobs may be accessed by third parties |

## 10.5 Workday (myworkdayjobs.com)

Workday is the hardest platform. It is a full SPA with no public API, obfuscated CSS class names, and dynamic tokens. A simple GET request returns a loading spinner with no job data. The correct approach is intercepting background XHR calls.

| Method | Playwright + network request interception (capture background JSON API calls) |
| --- | --- |
| URL Pattern | {company}.wd{N}.myworkdayjobs.com/{site}/job/{req_id}/{title} |
| Key Insight | Workday fires internal REST calls after page renders. Intercept these — far cleaner than DOM scraping. |
| Intercept URL | Pattern: **/wday/cxs/**/jobs/** or **/api/apply/v2/jobs/** |
| JSON Fields | jobTitle, jobDescription (HTML), primaryLocation, jobFamilyGroup (department) |
| CSS Fallback | [data-automation-id='jobPostingTitle'] [data-automation-id='jobPostingDescription'] [data-automation-id='locations'] |
| Reliability | Medium — data-automation-id attributes are stable; internal API paths change periodically |
| Your Targets | Target (target.wd1.myworkdayjobs.com/TGT), Lowe's (lowes.wd5.myworkdayjobs.com/Lowes), Wells Fargo, BofA, CVS all use Workday |

async def workday_extract(url: str) -> dict: job_data = {} async with async_playwright() as p: browser = await p.chromium.launch(headless=True) page = await browser.new_page() # Polite scraping: randomized 2-4s delay, realistic user-agent await page.set_extra_http_headers({'User-Agent': REALISTIC_UA}) # Intercept background JSON calls async def handle_response(response): if 'jobs' in response.url and response.status == 200: try: data = await response.json() if 'jobTitle' in str(data): job_data.update(parse_workday_json(data)) except Exception as e: logger.warning(f'Workday XHR parse failed: {e}') page.on('response', handle_response) await asyncio.sleep(random.uniform(2, 4)) # politeness delay await page.goto(url, wait_until='networkidle', timeout=20000) # CSS fallback if interception missed it if not job_data.get('title'): job_data['title'] = await page.text_content('[data-automation-id="jobPostingTitle"]') job_data['description'] = await page.inner_html('[data-automation-id="jobPostingDescription"]') await browser.close() return job_data

## 10.6 Indeed

Indeed aggressively blocks scrapers. For individual detail pages, JSON-LD works reliably. For search aggregation, route through SerpAPI — never scrape Indeed search results directly.

| Method | JSON-LD for detail pages; SerpAPI for search |
| --- | --- |
| URL Patterns | indeed.com/viewjob?jk={job_key} |
| Search | SerpAPI: api.serpapi.com/search?engine=google_jobs&q={query}&location={loc} |
| CSS Fallback | h1.jobsearch-JobInfoHeader-title (title) div#jobDescriptionText (description) div[data-testid='inlineHeader-companyName'] (company) |
| Anti-bot | Set realistic user-agent, 2-3s wait after navigation, use Playwright with stealth plugin |
| Reliability | Medium via direct scrape; High via SerpAPI for search |

## 10.7 LinkedIn Jobs

LinkedIn actively blocks and litigates against scraping. The extension reads the DOM when you are already on the page — this is user-initiated access, not a bot crawl. The backend never fetches LinkedIn.

| Method | Extension content script reads live DOM client-side only — no backend fetch |
| --- | --- |
| URL Pattern | linkedin.com/jobs/view/{job_id} |
| DOM Selectors | h1.job-details-jobs-unified-top-card__job-title (title) div.job-details-jobs-unified-top-card__company-name (company) div.job-details-module__content (description) span.job-details-jobs-unified-top-card__bullet (location) |
| Fallback | JSON-LD embedded on public LinkedIn job pages |
| CRITICAL | Backend NEVER fetches LinkedIn URLs. Extension reads already-rendered page only. |
| Reliability | High when user is viewing the page. Selectors need quarterly verification. |

## 10.8 Your Target Companies — ATS Map

| Company | ATS Platform | Extraction Method + URL |
| --- | --- | --- |
| Target | Workday | Workday XHR intercept — target.wd1.myworkdayjobs.com/TGT |
| Lowe's | Workday | Workday XHR intercept — lowes.wd5.myworkdayjobs.com/Lowes |
| Wells Fargo | Workday | Workday XHR intercept — wellsfargojobs.com (Workday-hosted) |
| Bank of America | Workday | Workday XHR intercept — careers.bankofamerica.com |
| CVS Health | Workday | Workday XHR intercept — cvshealth.wd1.myworkdayjobs.com |
| Twitch | Greenhouse | Greenhouse API — boards.greenhouse.io/twitch |
| DraftKings | Greenhouse | Greenhouse API — boards.greenhouse.io/draftkings |
| YouTube/Google | Custom | JSON-LD first — careers.google.com/jobs/results/{id} |
| CapTech | Greenhouse | Greenhouse API — boards.greenhouse.io/captechconsulting |
| Allstate | Workday | Workday XHR intercept — allstate.wd5.myworkdayjobs.com |

## 10.9 Extension URL Detection Regex Patterns

// extension/src/detector.js — evaluated on every page navigation const PLATFORM_PATTERNS = [ { platform: 'greenhouse', regex: /boards\.greenhouse\.io\/([^\/]+)\/jobs\/(\d+)/, extract: m => ({ token: m[1], job_id: m[2] }) }, { platform: 'greenhouse_hosted', regex: /[?&]gh_jid=(\d+)/, extract: m => ({ job_id: m[1] }) }, { platform: 'lever', regex: /jobs\.lever\.co\/([^\/]+)\/([a-f0-9-]{36})/, extract: m => ({ company: m[1], uuid: m[2] }) }, { platform: 'workday', // wd{N} subdomain is optional — some companies use bare myworkdayjobs.com regex: /(?:wd\d+\.)?myworkdayjobs\.com\/([^\/]+)\/job\//, extract: m => ({ site: m[1] }) }, { platform: 'ashby', regex: /jobs\.ashbyhq\.com\/([^\/]+)\/([a-f0-9-]{36})/, extract: m => ({ company: m[1], uuid: m[2] }) }, { platform: 'linkedin', regex: /linkedin\.com\/jobs\/view\/(\d+)/, extract: m => ({ job_id: m[1] }) }, { platform: 'indeed', regex: /indeed\.com\/viewjob\?jk=([a-z0-9]+)/i, extract: m => ({ job_key: m[1] }) }, // Generic fallback — check JSON-LD or Claude API { platform: 'generic', regex: /\/careers?\/¦\/jobs?\/¦careers?\.¦jobs?\./, extract: () => ({}) }, ];

## 10.10 Scraper Maintenance Protocol

- Daily canary test via Celery Beat — one known URL per platform tested every 24h. Empty result triggers dashboard alert.

- Selectors stored in scraper_config.py, not hardcoded — platform updates require config change only, no redeploy.

- Circuit breaker: 3 consecutive extraction failures on a platform routes that platform to Claude API fallback automatically.

- Failure logging: every failed extraction writes URL, platform, error type, and raw HTML snippet to scraper_errors table in Supabase.

- Quarterly LinkedIn + Indeed selector audit — these two redesign most frequently.

# 12. Cross-Cutting Policies — Rate Limiting, Backoff & Security

These policies apply globally across every service. Claude Code must implement them consistently — not reinvent per file. Any code that calls an external API, scrapes a page, or handles credentials must follow these rules.

## 12.1 External API Retry & Backoff Policy

All HTTP calls to external APIs (Greenhouse, Lever, Hunter.io, SerpAPI, Anthropic, Gmail) use the same retry wrapper:

# backend/utils/retry.py — import and use everywhere import asyncio, httpx from functools import wraps MAX_RETRIES = 3 BACKOFF_BASE = 2 # seconds async def with_retry(coro_fn, *args, retries=MAX_RETRIES, **kwargs): for attempt in range(retries): try: return await coro_fn(*args, **kwargs) except httpx.HTTPStatusError as e: status = e.response.status_code if status == 429: # rate limited retry_after = int(e.response.headers.get('Retry-After', BACKOFF_BASE ** attempt)) await asyncio.sleep(retry_after) elif status >= 500: # server error — retry await asyncio.sleep(BACKOFF_BASE ** attempt) else: # 4xx client error — do not retry raise except (httpx.RequestError, asyncio.TimeoutError): if attempt == retries - 1: raise await asyncio.sleep(BACKOFF_BASE ** attempt) raise RuntimeError(f'Exhausted {retries} retries')

## 12.2 Claude API Error Handling

Both job parsing and email classification call the Anthropic API. Claude API can return 529 (overloaded) and 500 errors. These must be handled explicitly:

# backend/services/claude_client.py import anthropic, asyncio client = anthropic.AsyncAnthropic() # reads ANTHROPIC_API_KEY from env async def classify_email(email_body: str) -> dict: for attempt in range(3): try: response = await client.messages.create( model='claude-sonnet-4-20250514', max_tokens=500, system='Return only valid JSON. No preamble.', messages=[{'role': 'user', 'content': email_body}] ) return json.loads(response.content[0].text) except anthropic.RateLimitError: await asyncio.sleep(60) # hard wait on rate limit except anthropic.APIStatusError as e: if e.status_code == 529: # overloaded await asyncio.sleep(2 ** attempt) elif attempt == 2: raise except json.JSONDecodeError: # Claude returned malformed JSON — log and return safe default logger.error(f'Claude JSON parse failed on attempt {attempt}') if attempt == 2: return {'classification': 'unknown', 'color_code': 'gray', 'urgency': 'low'}

## 12.3 Scraping Politeness Policy

This system scrapes individual job pages that you are actively applying to — not bulk crawling. Volume is very low (1-10 pages per day). That said, these rules apply to all Playwright-based extractions to avoid any bot fingerprinting:

- Randomized delay: asyncio.sleep(random.uniform(2, 4)) before every page.goto() call. Applied in workday_extract and any future Playwright scraper.

- Realistic User-Agent: set via page.set_extra_http_headers(). Use a current Chrome UA string stored in scraper_config.py — not Playwright's default headless UA.

- One page at a time: Playwright concurrency cap of 2 (already in §3.3) means no parallel scraping of the same domain.

- No scraping search result pages. Extension triggers on individual job detail pages only — URL patterns in §10.9 all match detail page URLs, never listing pages.

- Indeed: JSON-LD only for detail pages. Never use Playwright on Indeed search results — SerpAPI handles all Indeed search. This is the primary ban risk and is fully mitigated by architecture.

- LinkedIn: backend never fetches LinkedIn. Extension content script reads already-rendered DOM. Not a scraping risk — it is reading a page the user has open.

## 12.4 Gmail OAuth Token Lifecycle

Token storage and refresh must follow this exact pattern. Claude Code must not invent an alternative:

-- Schema addition (already in migrations): gmail_tokens ( id UUID PRIMARY KEY DEFAULT gen_random_uuid(), access_token TEXT NOT NULL, refresh_token TEXT NOT NULL, expires_at TIMESTAMPTZ NOT NULL, updated_at TIMESTAMPTZ DEFAULT now() ); -- single row, single user # backend/services/gmail_auth.py from google.oauth2.credentials import Credentials from google.auth.transport.requests import Request async def get_valid_token(db) -> Credentials: row = await db.fetchone('SELECT * FROM gmail_tokens LIMIT 1') creds = Credentials( token=row.access_token, refresh_token=row.refresh_token, token_uri='https://oauth2.googleapis.com/token', client_id=os.getenv('GMAIL_CLIENT_ID'), client_secret=os.getenv('GMAIL_CLIENT_SECRET'), ) if creds.expiry and creds.expiry.timestamp() - time.time() < 300: creds.refresh(Request()) # refresh if expiring within 5 min await db.execute('UPDATE gmail_tokens SET access_token=$1, expires_at=$2', creds.token, creds.expiry) return creds

## 12.5 Security Checklist — Pre-Deploy

- JOBRADAR_API_KEY: min 32 chars, generated via secrets.token_hex(32). Never committed to git.

- ANTHROPIC_API_KEY, GMAIL_CLIENT_ID, GMAIL_CLIENT_SECRET, HUNTER_API_KEY, SERPAPI_KEY: all Railway/Render env vars. Verify with 'railway variables' before deploy.

- FastAPI CORS: restrict origins to your Vercel dashboard URL and chrome-extension:// origin only. No wildcard '*' in production.

- All backend endpoints require Authorization: Bearer {JOBRADAR_API_KEY} header. FastAPI dependency validates on every request. Return 401 on missing/invalid key.

- gmail_tokens table: enable Supabase Row Level Security. Only the service role key (used server-side only, never in extension) can read/write this table.

- Extension: chrome.storage.local is not encrypted. The API key stored there is low-risk (single user, personal tool) but do not store Gmail tokens or OAuth credentials in the extension under any circumstances.

These 13 edge cases were identified during spec review and resolved before build begins. Each is embedded in the relevant section above. Cross-cutting policies (rate limiting, backoff, scraping politeness, security) are consolidated in §12.

| # | Edge Case | Severity | Resolution |
| --- | --- | --- | --- |
| 1 | No auth bootstrap flow defined | High | API key via setup page → chrome.storage.local → Bearer token. Validated against env var. See §3.2. |
| 2 | Redis container not specified; Celery fails silently | High | Upstash Redis (serverless). Beat schedule in Supabase. Retry: 3x exponential, then log. See §3.3. |
| 3 | Playwright on free-tier server blows up | High | Dedicated worker process, 2 concurrent max, 1GB RAM min, 30s timeout → Claude fallback. See §3.3. |
| 4 | Greenhouse hosted URL has no board token in URL | High | Fetch page HTML, extract token from embed script src attribute. Deterministic. See §10.3. |
| 5 | Email matched to wrong application (same domain) | High | 4-step priority matching: body name → ATS sender → most recent open → NULL unmatched. See §4. |
| 6 | Duplicate application tracking silently fails | Medium | UNIQUE on job_url returns 409 with existing record. Extension shows 'Already tracked'. See §4. |
| 7 | Hunter.io free limit hit in 2 weeks | Medium | Cache results per domain for 30 days. 25 searches → 25 companies. Graceful degradation. See §3.5. |
| 8 | Claude API fallback costs $0.50/call on raw HTML | Medium | Strip script/style/nav/footer before sending. Target <5000 tokens. Cost ~$0.003. See §10.1. |
| 9 | Workday URLs without wd{N} subdomain not matched | Medium | Updated regex: /(?:wd\d+\.)?myworkdayjobs\.com/. wd{N} is now optional. See §10.9. |
| 10 | CLAUDE.md bloat degrades instruction following | Medium | Hard cap: 10 rules max, 1 sentence each. No style rules. No structure docs. See §6.2. |
| 11 | Ralph loop self-certifies on vibes, not evidence | Medium | Per-phase explicit test commands in IMPLEMENTATION_PLAN.md. All 3 must pass. See §6.4. |
| 12 | MV3 service worker killed mid-request | Medium | All backend calls from Side Panel UI only. Service worker = URL detection only. See §3.2. |
| 13 | Kanban unmanageable after 200+ applications | Low | archived_at column, auto-set 30 days post-denial. Default query filters archived. See §4. |

Spec locked. 13 edge cases + security & rate limiting policies resolved. Build begins at Phase 1. Claude Code · Ralph Loop · Self-healing tests · Autonomous delivery